OneVo-HR Phase 1
End-to-End System Scope

Including Developer Platform, Monitoring Agent, and Planned AWS Rekognition Image Processing

| Field | Value |
| --- | --- |
| Prepared for | Client |
| Prepared from | OneVo-HR workspace documentation and module specifications |
| Document date | 2026-04-29 |
| Phase | Phase 1 active delivery scope |
| Classification | Client Confidential |
| Important boundary | No undocumented product features were added. The AWS Rekognition section is explicitly marked as planned integration for monitoring-agent images. |

# Executive Summary

OneVo-HR is a multi-tenant, white-label SaaS platform that combines HR management with workforce intelligence. Phase 1 delivers the operational foundation, HR lifecycle capabilities, leave, organisation structure, skills core, workforce presence, desktop monitoring, identity verification, exception handling, productivity analytics, configuration, notifications, WMS integration support, and the internal Developer Platform used by OneVo operators.

The system uses a .NET 9 Clean Architecture backend with clear layer boundaries, CQRS-style use cases, a Next.js frontend, PostgreSQL persistence, and a Windows monitoring agent. The Developer Platform is separate from the customer frontend and uses a dedicated admin API namespace and a separate JWT issuer.

| Area | Phase 1 scope |
| --- | --- |
| Customer product | HR management plus workforce intelligence modules delivered through the main OneVo web application. |
| Monitoring agent | Windows service plus tray app, device JWT, offline buffer, heartbeat, policy sync, activity ingestion, and command channel. |
| Developer platform | Internal console.onevo.io operator app for tenants, flags, audit, config, app catalog, and agent version rollout. |
| Database scale | 133 Phase 1 tables across product modules, plus 5 Phase 1 Developer Platform tables. |
| Image processing plan | Monitoring-agent images/photos will be routed to AWS Rekognition for planned face/image processing; database and retention remain tenant-scoped. |

# Scope Rules Used In This Document

Only modules and behaviours present in the repository documentation were included as active Phase 1 scope.

Phase 2 items are separated and marked as future scope where referenced.

The planned AWS Rekognition flow is included because it was explicitly requested for images from the monitoring agent.

Permission codes are listed explicitly from the available docs/code references instead of being summarized as a count.

# Platform Architecture

| Layer | Technology / role |
| --- | --- |
| Frontend | Next.js 14 App Router main customer application at app.onevo.io. |
| Backend | .NET 9 Clean Architecture backend with CQRS-style application use cases. |
| Admin backend | ONEVO.Admin.Api host for /admin/v1/* Developer Platform endpoints. |
| Database | PostgreSQL 16 with tenant-scoped tables and row-level security design. |
| Real-time | SignalR for live dashboards, alert updates, and agent command delivery. |
| Background jobs | Hangfire for raw buffer processing, aggregation, retention, command expiry, and health checks. |
| Desktop agent | Windows service + MAUI tray app + shared library, packaged for Windows Phase 1. |
| File storage | S3-compatible blob storage in production; local disk for development. |
| WMS integration | External Work Management System consumed via bridge contracts; WMS is not built by OneVo-HR Phase 1. |

Customer endpoints use tenant JWTs and /api/v1/* routes. Developer Platform endpoints use platform-admin JWTs and /admin/v1/* routes. A tenant JWT is rejected at admin endpoints, and a platform-admin JWT is rejected at tenant endpoints.

# Product Configuration Matrix

| Tier | Included scope |
| --- | --- |
| HR Management | Core foundation, HR pillar, shared platform, notifications, leave, org structure, skills core. |
| Work Management | Core foundation and WMS bridge people sync only. |
| HR + Workforce Intel | HR Management plus monitoring agent, activity monitoring, presence, verification, exceptions, analytics. |
| HR + Work Management | HR Management plus all WMS bridge contracts. |
| Full Suite | HR, Workforce Intelligence, WMS integration, and all shared platform capabilities. |

# Backend Architecture and Delivery Model

The backend follows Clean Architecture as the primary architectural model.

Business capability areas are organized with clear boundaries while following the same Clean Architecture layer rules.

All business use cases follow command/query separation through CQRS-style handlers.

Domain entities and domain events remain independent of infrastructure concerns.

The infrastructure layer owns EF Core mappings, persistence, external integrations, and file storage adapters.

The API layer exposes tenant-facing /api/v1/* endpoints and admin-facing /admin/v1/* endpoints through separate hosts/namespaces.

Cross-capability interaction should happen through application-layer interfaces, domain events, or explicitly defined integration boundaries rather than bypassing layer rules.

| Backend concern | Phase 1 approach |
| --- | --- |
| Tenant isolation | tenant_id on tenant-scoped data, application tenant context, and PostgreSQL row-level-security design. |
| Feature boundaries | Clean Architecture feature folders and module interfaces; admin API uses module interfaces rather than direct table ownership. |
| Validation | Command validators and explicit Result-style outcomes for business failures. |
| Background work | Hangfire jobs for ingestion processing, rollups, cleanup, retention, command expiry, and health checks. |
| Real-time updates | SignalR connections for live dashboards, agent command delivery, alert updates, and presence status. |
| Storage | PostgreSQL metadata plus S3-compatible blob storage for files/images. |

# Frontend Scope

Main customer application uses Next.js App Router.

Sidebar navigation is permission-gated; unavailable items are hidden rather than disabled.

Workforce Intelligence UI requires both permissions and monitoring configuration.

Frontend permission checks are UX gates only; backend still enforces authorization and data scope.

Role-scoped UX distinguishes employee, manager, HR admin, and org owner experiences.

The Developer Platform frontend is a separate Next.js application and does not share customer-app sessions.

# Phase 1 Module-by-Module Scope

## Infrastructure

| Field | Detail |
| --- | --- |
| Phase | Phase 1 |
| Purpose | Foundational tenant, user, country, and file registry data used by almost every other module. |
| Tables | countries, file_records, tenants, users |

Tenant records for each customer organisation, including subscription/status context and branding links.

User identity records used by authentication and sessions.

Country reference data for legal entities, leave policies, public holidays, and nationality.

Central file registry for uploaded files, verification photos, documents, screenshots, receipts, and certificates.

## Auth and Security

| Field | Detail |
| --- | --- |
| Phase | Phase 1 |
| Purpose | Login, MFA, SSO, sessions, audit logging, GDPR consent, and hybrid permission control. |
| Tables | audit_logs, feature_access_grants, gdpr_consent_records, permissions, role_permissions, roles, sessions, user_permission_overrides, user_roles |

JWT login with refresh/session tracking and revocation.

TOTP MFA and tenant/role-level MFA enforcement.

Google OAuth and Azure AD SSO configuration through shared platform settings.

Custom tenant roles as permission templates, not hard-coded role logic.

Per-user permission grants/revocations that override assigned roles.

Feature/module access grants to roles or individual employees.

Hierarchy-scoped data access through reporting-line filters.

Audit log capture for write operations, login events, exports, and security-sensitive actions.

GDPR consent records before monitoring or biometric processing is enabled.

## Org Structure

| Field | Detail |
| --- | --- |
| Phase | Phase 1 |
| Purpose | Company hierarchy, legal entities, departments, jobs, teams, offices, and cost centers. |
| Tables | department_cost_centers, departments, job_families, job_levels, job_titles, legal_entities, office_locations, team_members, teams |

Multiple legal entities per tenant with country and registration context.

Parent-child department hierarchy with department heads.

Job families, levels, titles, and salary band context.

Teams separate from department hierarchy for operational grouping.

Cost centers linked to departments for finance/reporting context.

Office locations used by presence, public holidays, verification, and policy scoping.

## Core HR

| Field | Detail |
| --- | --- |
| Phase | Phase 1 |
| Purpose | Employee system of record from hiring through offboarding. |
| Tables | employee_addresses, employee_bank_details, employee_custom_fields, employee_dependents, employee_emergency_contacts, employee_lifecycle_events, employee_qualifications, employee_salary_history, employee_work_history, employees, offboarding_records, onboarding_tasks, onboarding_templates |

Employee profiles with personal, work, reporting, job, department, office, and status fields.

Addresses, bank details, emergency contacts, dependents, custom fields, work history, qualifications.

Onboarding templates and task generation by department.

Offboarding records and checklists.

Lifecycle events for hire, transfer, promotion, salary change, and termination.

Salary history with effective date, approval, and reason.

## Skills Core

| Field | Detail |
| --- | --- |
| Phase | Phase 1 subset |
| Purpose | Skill taxonomy, employee skill profiles, job requirements, and validation requests. |
| Tables | employee_skills, job_skill_requirements, skill_categories, skill_validation_requests, skills |

Tenant skill categories and skill definitions.

Job-family skill requirements.

Employee-declared and manager/validator-confirmed skills.

Validation request workflow for employee skill claims.

## Leave

| Field | Detail |
| --- | --- |
| Phase | Phase 1 |
| Purpose | Configurable leave policies, entitlements, requests, approvals, cancellations, and balance audit. |
| Tables | leave_balances_audit, leave_entitlements, leave_policies, leave_requests, leave_types |

Leave types per tenant.

Leave policies scoped by country and job level.

Employee leave entitlement assignment.

Request submission, approval/rejection, cancellation, supporting document linkage.

Leave balance audit history.

## Calendar

| Field | Detail |
| --- | --- |
| Phase | Phase 1 |
| Purpose | Shared calendar events and conflict detection support. |
| Tables | calendar_events |

Company/team/employee calendar events.

Leave-driven calendar entries.

Conflict checks used by leave and scheduling workflows.

## Configuration

| Field | Detail |
| --- | --- |
| Phase | Phase 1 |
| Purpose | Tenant settings, integrations, monitoring controls, app allowlists, and employee overrides. |
| Tables | app_allowlist_audit, app_allowlists, employee_monitoring_overrides, integration_connections, monitoring_feature_toggles, tenant_settings |

Tenant-level settings and operational defaults.

Monitoring feature toggles by tenant.

Employee-specific monitoring overrides.

Application allowlists and audit of allowlist changes.

Integration connection records with encrypted credentials.

## Agent Gateway

| Field | Detail |
| --- | --- |
| Phase | Phase 1 |
| Purpose | Only backend entry point for desktop agent registration, policy, heartbeat, ingestion, and commands. |
| Tables | agent_commands, agent_health_logs, agent_policies, registered_agents |

Device registration and device JWT issuance.

Employee-to-device linking at tray-app login.

Policy distribution to each agent.

Heartbeat and health reporting every 60 seconds.

High-throughput ingest endpoint for activity batches.

SignalR command channel for capture, start/stop, pause/resume, and policy refresh.

Fallback command polling when SignalR is disconnected.

## Activity Monitoring

| Field | Detail |
| --- | --- |
| Phase | Phase 1 |
| Purpose | Stores and aggregates desktop activity data from the monitoring agent. |
| Tables | activity_daily_summary, activity_raw_buffer, activity_snapshots, application_categories, application_usage, browser_activity, device_tracking, meeting_sessions, screenshots |

Raw agent batch buffering and asynchronous processing.

Activity snapshots with keyboard/mouse counts only; no keystroke content.

Application usage and productivity/allowlist classification.

Browser activity where enabled.

Meeting detection by process matching in Phase 1.

Optional screenshots as restricted blob data with metadata only in the database.

Daily summaries for reporting, productivity analytics, and exception rules.

Presence-window validation so data outside active sessions or during breaks is discarded.

## Discrepancy Engine

| Field | Detail |
| --- | --- |
| Phase | Phase 1 |
| Purpose | Compares OneVo activity/presence data against WMS time logs and records mismatches. |
| Tables | discrepancy_events, wms_daily_time_logs |

Stores WMS daily time logs per employee.

Records discrepancy events for review and analytics.

Consumes aggregated activity and WMS bridge data.

## Workforce Presence

| Field | Detail |
| --- | --- |
| Phase | Phase 1 |
| Purpose | Attendance, presence sessions, shifts, schedules, breaks, overtime, rosters, and device sessions. |
| Tables | attendance_records, break_records, device_sessions, employee_schedules, overtime_records, presence_sessions, public_holidays, roster_entries, roster_periods, shift_assignments, shifts, work_schedules |

Live presence sessions from desktop agent and biometric events.

Attendance records, corrections, and approvals.

Break tracking and pause/resume integration with the agent.

Shifts, work schedules, assignments, rosters, and public holidays.

Overtime records and approvals.

Device-session records tied to registered agents.

## Exception Engine

| Field | Detail |
| --- | --- |
| Phase | Phase 1 |
| Purpose | Rule-based exception detection, alerting, acknowledgement, and escalation chains. |
| Tables | alert_acknowledgements, escalation_chains, exception_alerts, exception_rules, exception_schedules |

Configurable exception rules and schedules.

Alerts for monitoring, presence, verification, app allowlist, offline agent, and other anomalies.

Acknowledgement and resolution records.

Escalation chains for unacknowledged alerts.

Remote capture request events sent through Agent Gateway.

## Identity Verification

| Field | Detail |
| --- | --- |
| Phase | Phase 1 |
| Purpose | Photo verification and biometric terminal management for identity checks. |
| Tables | biometric_audit_logs, biometric_devices, biometric_enrollments, biometric_events, verification_policies, verification_records |

Tenant verification policies for login, logout, interval, and on-demand checks.

Verification records with confidence score, trigger, method, device, requested-by, and alert linkage.

Temporary verification photos stored as restricted blob files.

Biometric device registration and encrypted device API keys.

Biometric enrollments with mandatory consent.

Biometric events and audit logs for device health/tamper events.

## Productivity Analytics

| Field | Detail |
| --- | --- |
| Phase | Phase 1 |
| Purpose | Employee/team productivity rollups, trend reporting, and WMS productivity snapshots. |
| Tables | daily_employee_report, monthly_employee_report, weekly_employee_report, wms_productivity_snapshots, workforce_snapshot |

Daily, weekly, and monthly employee productivity summaries.

Workforce snapshots for team/company views.

WMS productivity snapshots from bridge data.

Analytics export support where permissions allow it.

## Shared Platform

| Field | Detail |
| --- | --- |
| Phase | Phase 1 |
| Purpose | Cross-cutting platform functions: subscriptions, feature flags, workflows, notifications, webhooks, WMS bridge links, SSO, retention, and tenant branding. |
| Tables | api_keys, approval_actions, compliance_exports, escalation_rules, feature_flags, hardware_terminals, legal_holds, notification_channels, notification_templates, payment_methods, plan_features, rate_limit_rules, refresh_tokens, retention_policies, scheduled_tasks, signalr_connections, sso_providers, subscription_invoices, subscription_plans, system_settings, tenant_branding, tenant_feature_flags, tenant_subscriptions, user_preferences, webhook_deliveries, webhook_endpoints, workflow_definitions, workflow_instances, workflow_step_instances, workflow_steps, bridge_api_keys, wms_role_mappings, wms_tenant_links |

Subscription plans, tenant subscriptions, invoices, payment methods, and plan features.

Tenant branding and tenant feature flags.

System settings, rate limits, scheduled tasks, and user preferences.

Notification templates and channels used by the Notifications module.

Workflow definitions, workflow instances, steps, and approval actions.

Compliance exports, legal holds, and retention policies.

SSO providers with encrypted credentials.

Webhook endpoints and delivery tracking.

WMS tenant links, bridge API keys, and role mappings.

## Notifications

| Field | Detail |
| --- | --- |
| Phase | Phase 1 |
| Purpose | In-app, email, webhook, and real-time notification delivery across platform events. |
| Tables | No own tables; uses notification_templates and notification_channels in Shared Platform |

Notification dispatch for leave, exceptions, verification failures, agent events, workflow actions, and system notices.

Template/channel configuration stored under Shared Platform.

SignalR live updates where real-time UI is required.

## Developer Platform

| Field | Detail |
| --- | --- |
| Phase | Phase 1 internal module |
| Purpose | Internal OneVo operator console for tenant operations, flags, audit, system config, and agent version rollout. |
| Tables | dev_platform_accounts, dev_platform_sessions, agent_version_releases, agent_deployment_rings, agent_deployment_ring_assignments |

Separate console.onevo.io Next.js app for OneVo internal team only.

Google OAuth only for approved @onevo.io accounts.

Separate admin JWT issuer: onevo-platform-admin.

Separate backend host/namespace through ONEVO.Admin.Api and /admin/v1/* endpoints.

Tenant console, provisioning, subscriptions, impersonation, and tenant troubleshooting.

Feature flag manager for global flags and tenant overrides.

Agent version manager with release catalog and deployment rings.

Audit console for cross-tenant audit log review by platform operators.

System config editor for global defaults and tenant-specific overrides.

App catalog manager for observed applications and global productivity classifications.

# Tenant Access, RBAC, and Hierarchy Scoping

OneVo does not rely on hard-coded tenant roles for access. Roles are configurable templates, and the actual authorization result is the effective permission set after role permissions, individual grants, individual revocations, feature/module grants, and hierarchy filters are applied.

A Super Admin creates tenant-specific custom roles.

Permissions are assigned to roles as templates.

Users receive one or more roles.

The system adds any employee-level grant overrides.

The system removes any employee-level revoke overrides.

The system filters permissions by feature_access_grants for role-level or employee-level feature/module access.

The system applies hierarchy scope to data queries, such as own record only, subordinate records, department/subdepartment records, or all records for Super Admin.

| Scope type | Meaning |
| --- | --- |
| Own only | Employee sees only their own profile, leave, activity, or related records. |
| Team/subordinate scope | Manager sees direct and indirect reports through reporting-line hierarchy. |
| Department scope | Department head sees employees in their department and subdepartments. |
| All tenant scope | Tenant Super Admin/Org Owner sees all tenant records subject to permission and feature grants. |
| Platform scope | Developer Platform operators are not tenant users; they use platform-admin identity and admin endpoints. |

# API Surface Summary

The exact final controller inventory may expand as handlers are implemented, but the repository already defines the following concrete API contracts for critical Phase 1 areas.

| Area | Route | Permission/Auth | Purpose |
| --- | --- | --- | --- |
| Auth/Roles | GET /api/v1/roles | roles:read | List roles. |
| Auth/Roles | POST /api/v1/roles | roles:manage | Create custom role. |
| Auth/Roles | PUT /api/v1/roles/{id} | roles:manage | Update role. |
| Auth/Roles | DELETE /api/v1/roles/{id} | roles:manage | Delete custom role. |
| Auth/Roles | POST /api/v1/roles/{id}/permissions | roles:manage | Set role permissions. |
| Auth/User Roles | POST /api/v1/users/{id}/roles | roles:manage | Assign role to employee/user. |
| Auth/User Roles | DELETE /api/v1/users/{id}/roles/{roleId} | roles:manage | Remove role from user. |
| Auth/Permissions | GET /api/v1/users/{id}/permissions | roles:manage | Get effective permissions. |
| Auth/Permissions | POST /api/v1/users/{id}/permission-overrides | roles:manage | Grant/revoke individual permission. |
| Auth/Permissions | DELETE /api/v1/users/{id}/permission-overrides/{permId} | roles:manage | Remove override. |
| Feature Access | GET /api/v1/feature-access | roles:manage | List feature/module grants. |
| Feature Access | POST /api/v1/feature-access | roles:manage | Grant feature access. |
| Feature Access | DELETE /api/v1/feature-access/{id} | roles:manage | Revoke feature access. |
| Agent | POST /api/v1/agent/register | Tenant API key | Register new device and receive device JWT. |
| Agent | POST /api/v1/agent/heartbeat | Device JWT | Update heartbeat and health. |
| Agent | GET /api/v1/agent/policy | Device JWT | Fetch monitoring policy. |
| Agent | POST /api/v1/agent/ingest | Device JWT | Submit activity batch. |
| Agent | POST /api/v1/agent/login | Device JWT + employee credentials | Link employee to device. |
| Agent | POST /api/v1/agent/logout | Device JWT | Unlink employee from device. |
| Agent | GET /api/v1/agent/commands | Device JWT | Fetch pending commands fallback. |
| Agent | POST /api/v1/agent/commands/{id}/ack | Device JWT | Acknowledge command receipt. |
| Agent | POST /api/v1/agent/commands/{id}/complete | Device JWT | Report command completion. |
| Manager Capture | POST /api/v1/agents/{agentId}/capture-screenshot | agent:command | Request remote screenshot. |
| Manager Capture | POST /api/v1/agents/{agentId}/capture-photo | agent:command | Request remote photo. |
| Activity | GET /api/v1/activity/snapshots/{employeeId} | workforce:view | Activity snapshots for date range. |
| Activity | GET /api/v1/activity/summary/{employeeId} | workforce:view | Daily summary. |
| Activity | GET /api/v1/activity/apps/{employeeId} | workforce:view | Application usage breakdown. |
| Activity | GET /api/v1/activity/meetings/{employeeId} | workforce:view | Meeting sessions. |
| Activity | GET /api/v1/activity/screenshots/{employeeId} | workforce:view | Screenshot metadata. |
| Activity | GET /api/v1/activity/screenshots/{id}/view | workforce:view | Redirect to screenshot blob URL. |
| Activity | GET /api/v1/activity/categories | monitoring:view-settings | Read app categories. |
| Activity | POST /api/v1/activity/categories | monitoring:configure | Create/update category. |
| Activity | DELETE /api/v1/activity/categories/{id} | monitoring:configure | Delete category. |
| Identity | GET /api/v1/verification/policy | verification:view | Get tenant verification policy. |
| Identity | PUT /api/v1/verification/policy | verification:configure | Update policy. |
| Identity | GET /api/v1/verification/records/{employeeId} | verification:view | Verification history. |
| Identity | POST /api/v1/verification/verify | Internal agent | Submit verification photo. |
| Biometric | GET /api/v1/biometric/devices | verification:view | List devices. |
| Biometric | POST /api/v1/biometric/devices | verification:configure | Register device. |
| Biometric | PUT /api/v1/biometric/devices/{id} | verification:configure | Update device. |
| Biometric | POST /api/v1/biometric/enroll | verification:configure | Enroll fingerprint. |
| Biometric | POST /api/v1/biometric/webhook | HMAC-SHA256 | Receive terminal events. |
| Developer Platform | /admin/v1/* | PlatformAdmin policy | Internal operator endpoints only. |

# Monitoring Agent Deep Dive

The WorkPulse Agent is the monitoring package installed on employee Windows devices in Phase 1. It is the source of desktop activity, application usage, device-session, screenshot/photo, heartbeat, and health telemetry.

| Component | Purpose |
| --- | --- |
| ONEVO.Agent.Service | Always-on Windows Service that runs collectors, buffers data locally, syncs data, sends heartbeat, stores device tokens, and detects tamper conditions. |
| ONEVO.Agent.TrayApp | MAUI tray UI for employee login/logout, status display, break/pause interaction, notifications, and photo capture. |
| ONEVO.Agent.Shared | Shared IPC messages, models, constants, and policy DTOs used by Service and TrayApp. |
| ONEVO.Agent.Installer | MSIX packaging for Windows Phase 1 installation. |

## Agent Data Collection

| Collector / capability | Phase 1 behaviour |
| --- | --- |
| Activity | Keyboard and mouse event counts only; no keystroke content. |
| App tracking | Foreground application detection through Windows APIs. |
| Idle detection | Idle/active time detection through OS input timing. |
| Meeting detection | Basic process-name matching for Teams, Zoom, Meet, or other meeting apps. |
| Device tracking | Active/idle device cycles and device session context. |
| Document tracking | Word, Excel, PowerPoint, and Google Docs time tracking where enabled. |
| Communication tracking | Outlook/Slack active time and send-event counts where enabled. |
| Screenshot | Restricted image capture; metadata in database, image file in blob storage. Phase 1 docs distinguish remote/on-demand command capture and optional screenshot metadata. |
| Photo verification | Tray app camera capture for identity verification triggers. |

## Agent-to-Server Flow

Agent installs and registers the device through POST /api/v1/agent/register using tenant-level registration context.

Server creates a registered_agents record and issues a device JWT.

Employee logs in through the tray app; the device is linked to the employee through POST /api/v1/agent/login.

Agent fetches policy through GET /api/v1/agent/policy.

Enabled collectors write records to local SQLite immediately.

Every snapshot interval, default 150 seconds, the sync service batches data to POST /api/v1/agent/ingest.

Agent sends POST /api/v1/agent/heartbeat every 60 seconds with health and buffer status.

Backend returns 202 Accepted for ingest, then processes raw buffer asynchronously.

SignalR /hubs/agent-commands pushes start, stop, pause, resume, refresh policy, screenshot, and photo commands.

If SignalR drops, agent polls GET /api/v1/agent/commands during heartbeat cycles.

## Agent Privacy and Control Rules

Device JWTs are separate from user JWTs and contain device/tenant context, not HR permissions.

The agent cannot read HR data, employee profiles, payroll, leave, or other business records.

Monitoring policy is computed from tenant toggles and employee overrides; the server validates again on ingest.

Data collected during breaks is not processed into activity analytics.

Window titles are hashed before storage.

Screenshots and verification photos are restricted data and are stored as files, not database blobs.

Employee notification is mandatory before on-demand screenshot/photo capture in the documented flow.

On-demand capture requests are rate limited to prevent harassment.

# Planned AWS Rekognition Image Processing

This section is a planned integration for monitoring-agent images/photos. It is not described as already implemented. The purpose is to process images that originate from the monitoring agent, especially identity verification photos and on-demand capture results, using AWS Rekognition while keeping OneVo's tenant isolation, consent, retention, and audit rules intact.

| Step | Planned processing path |
| --- | --- |
| 1. Capture | Agent captures a verification photo or on-demand screenshot/photo after policy and notification requirements are satisfied. |
| 2. Upload | Image is uploaded to tenant-scoped S3-compatible storage path and registered in file_records. |
| 3. Event | Agent Gateway reports command completion or image submission; Identity Verification creates/updates verification_records. |
| 4. Rekognition request | Backend image-processing worker submits the stored object reference to AWS Rekognition for face comparison, face detection, or image moderation/classification as configured. |
| 5. Result mapping | AWS response is normalized into match confidence, labels, or failure reasons and linked back to verification_records or exception alert context. |
| 6. Alerting | Low confidence, failed verification, or policy violations publish events to Exception Engine and Notifications. |
| 7. Retention | Original images and derived metadata follow tenant retention policies and legal hold rules. |

## AWS Rekognition Controls

Use IAM role-based access with least privilege for Rekognition and object read access.

Never send images unless tenant policy, employee consent, and monitoring override rules allow processing.

Preserve tenant_id linkage in job metadata and audit logs.

Do not log image content, raw faces, or extracted sensitive image details.

Store only normalized result metadata required by OneVo workflows, such as confidence score and status.

Respect default 30-day retention for verification photos/screenshots unless tenant policy says otherwise.

Apply legal holds before deletion where compliance exports or investigations require preservation.

# Developer Platform Module

The Developer Platform is an internal control plane, not a customer developer portal. It runs as a separate Next.js app at console.onevo.io and uses Google OAuth for approved @onevo.io users only.

| Module | Capabilities |
| --- | --- |
| Tenant Console | Tenant search, provisioning, subscription status, feature/module enablement, tenant-level troubleshooting, and impersonation support. |
| Feature Flag Manager | Global flags, tenant overrides, module enable/disable controls, and rollout visibility. |
| Desktop Agent Version Manager | Agent release catalog, deployment rings, tenant ring assignments, and force/managed update operations. |
| Audit Console | Cross-tenant audit search for platform operators, with filters by tenant, user, action, date, IP, and resource. |
| System Config | Global defaults and tenant-specific overrides for values not exposed in the customer UI. |
| App Catalog Manager | Observed application catalog, public/private visibility, global productivity suggestions, and bulk approval of uncatalogued apps. |
| Platform API Keys | Phase 2 only; not part of Phase 1 active customer-facing developer API scope. |

## Developer Platform Security Boundary

Separate frontend from the customer app.

Separate domain: console.onevo.io.

Separate auth provider and sessions: Google OAuth/NextAuth for internal platform users.

Separate JWT issuer: onevo-platform-admin.

Separate backend namespace: /admin/v1/*.

Infrastructure-level VPN/IP allowlist gate is planned for network isolation.

Admin API controllers call existing module interfaces; they do not bypass module boundaries or directly own customer module data.

# WMS Integration Scope

The Work Management System is consumed by OneVo but is not built as part of this OneVo-HR Phase 1 scope. OneVo owns bridge configuration, tenant links, role mappings, bridge API keys, and frontend consumption of WMS-backed views.

| WMS area | OneVo responsibility |
| --- | --- |
| People sync | Map OneVo employees/users into WMS people contracts for tiers that include Work Management. |
| Projects/tasks/sprints/OKRs/chat | Consume WMS backend bridge contracts; do not implement the WMS backend itself. |
| Bridge API keys | Store/manage tenant-scoped bridge keys through Shared Platform tables. |
| Role mappings | Map OneVo roles to WMS roles through wms_role_mappings. |
| Tenant links | Track WMS tenant link status and bridge configuration through wms_tenant_links. |
| Productivity snapshots | Store WMS productivity snapshots for analytics where the tenant tier enables WMS integration. |

# Security, Data Classification, and Retention

| Data class | Examples | Control |
| --- | --- | --- |
| Critical PII | Bank account numbers, SSO client secrets, hardware terminal API keys, integration credentials. | AES-256 encryption at rest for encrypted columns plus log scrubbing. |
| Restricted workforce data | Screenshots, verification photos, application window title hash. | Blob storage for image files, metadata only in database, access controlled by permission and tenant scope. |
| Confidential activity data | Activity snapshots and raw agent buffer. | Retention limits, partitioning, no content logging, tenant scoping. |
| Sensitive PII | Emails, employee names, addresses, emergency contacts, dependents, session IPs. | RLS/access control, targeted log scrubbing, audit trail where appropriate. |

| Data category | Retention |
| --- | --- |
| Active employee data | While employed plus 7 years, then archive/delete according to policy. |
| Audit logs | 7 years. |
| Biometric events | 2 years. |
| Session data | 30 days after logout. |
| Notification records | 1 year. |
| Activity raw buffer | 48 hours. |
| Activity snapshots | 90 days. |
| Activity daily summaries | 2 years. |
| Screenshots | Per tenant policy, default 30 days. |
| Verification photos | Per tenant policy, default 30 days. |
| Agent health logs | 30 days. |

# Operational Jobs and Monitoring

| Job | Schedule | Purpose |
| --- | --- | --- |
| ProcessRawBufferJob | Every 2 minutes | Parse raw agent buffer into snapshots, app usage, meetings, and tracking tables. |
| AggregateDailySummaryJob | Every 30 minutes plus end-of-day | Roll up snapshots into daily activity summaries. |
| PurgeRawBufferJob | Daily | Delete/drop raw buffer partitions older than 48 hours. |
| PurgeExpiredScreenshotsJob | Daily | Delete screenshot files and metadata past retention. |
| PurgeExpiredSnapshotsJob | Monthly | Drop snapshot partitions older than 90 days. |
| DetectOfflineAgentsJob | Every 5 minutes | Find agents with missing heartbeat and raise offline agent event/alert. |
| ExpirePendingCommandsJob | Every 1 minute | Expire stale pending agent commands. |
| CleanupRevokedAgentsJob | Daily | Clean old health logs for revoked agents. |
| CleanupCompletedCommandsJob | Daily | Clean completed/expired commands after retention window. |
| PurgeExpiredVerificationPhotosJob | Daily | Delete verification photos past retention. |
| CheckBiometricDeviceHealthJob | Every 5 minutes | Flag biometric devices without heartbeat. |

# End-to-End Business Flows

## Employee Onboarding

HR creates employee profile in Core HR.

Auth creates/invites the user account.

Role and permission templates are assigned.

Leave entitlements are assigned from policy.

Shift/schedule is assigned by Workforce Presence.

Onboarding tasks are generated from the department template.

Monitoring agent is installed and registered if workforce intelligence is enabled.

Employee gives required consent before monitoring/biometric processing.

Monitoring policy activates and welcome notification is sent.

## Leave Request and Approval

Employee submits leave request.

Leave checks entitlement balance.

Calendar checks conflict.

Workforce Presence checks team/shift coverage context.

Approver receives notification.

Approver approves/rejects.

Calendar and attendance/presence context are updated.

Employee receives result notification.

## Monitoring Alert Escalation

Agent sends activity/presence data.

Activity Monitoring processes raw buffer and daily summaries.

Exception Engine evaluates configured rules.

Alert is created and sent to manager dashboard.

If unacknowledged, escalation chain advances.

Manager/HR acknowledges or resolves with notes.

## On-Demand Capture

Manager opens exception alert and requests photo or screenshot.

Exception Engine publishes remote capture request.

Agent Gateway dispatches command over SignalR.

Agent notifies employee before capture.

Agent uploads image and reports command completion.

Identity Verification records capture metadata and links alert/requester.

Result becomes available to manager in alert detail.

## Employee Offboarding

HR initiates offboarding workflow.

Core HR creates checklist and lifecycle record.

Auth sessions are revoked after completion.

Agent registration is revoked/deactivated.

Leave balance closure is calculated.

Employee status is set to terminated.

Retention schedule is applied according to tenant policy.

# Permission Inventory

The following permission codes were found in the repository documentation and code references. They are listed explicitly so the client can see the scope rather than only a summarized count.

| # | Permission code |
| --- | --- |
| 1 | activity:read |
| 2 | activity:read:self |
| 3 | admin:access |
| 4 | admin:agents |
| 5 | admin:audit |
| 6 | admin:compliance |
| 7 | admin:devices |
| 8 | admin:read |
| 9 | admin:roles |
| 10 | admin:users |
| 11 | admin:write |
| 12 | agent:command |
| 13 | agent:manage |
| 14 | agent:read |
| 15 | agent:register |
| 16 | agent:view-health |
| 17 | agents:manage |
| 18 | alerts:manage |
| 19 | analytics:export |
| 20 | analytics:read |
| 21 | analytics:view |
| 22 | analytics:write |
| 23 | approvals:read |
| 24 | attendance:approve |
| 25 | attendance:read |
| 26 | attendance:read-own |
| 27 | attendance:read-team |
| 28 | attendance:write |
| 29 | audit:read |
| 30 | billing:manage |
| 31 | billing:read |
| 32 | branding:manage |
| 33 | bridges:read |
| 34 | bridges:write |
| 35 | calendar:read |
| 36 | calendar:write |
| 37 | chat:read |
| 38 | chat:write |
| 39 | compliance:manage |
| 40 | departments:read |
| 41 | deployment:write |
| 42 | devices:manage |
| 43 | docs:read |
| 44 | documents:manage |
| 45 | documents:read |
| 46 | documents:write |
| 47 | employee:create |
| 48 | employees:bulk-update |
| 49 | employees:create |
| 50 | employees:delete |
| 51 | employees:read |
| 52 | employees:read-own |
| 53 | employees:read-team |
| 54 | employees:update |
| 55 | employees:write |
| 56 | exceptions:acknowledge |
| 57 | exceptions:manage |
| 58 | exceptions:read |
| 59 | exceptions:resolve |
| 60 | exceptions:view |
| 61 | expense:admin |
| 62 | expense:approve |
| 63 | expense:create |
| 64 | expense:manage |
| 65 | expense:read |
| 66 | goals:read |
| 67 | goals:write |
| 68 | grievance:manage |
| 69 | grievance:read |
| 70 | grievance:write |
| 71 | hr:read |
| 72 | inbox:read |
| 73 | integrations:manage |
| 74 | leave:approve |
| 75 | leave:create |
| 76 | leave:manage |
| 77 | leave:none |
| 78 | leave:read |
| 79 | leave:read-own |
| 80 | leave:read-team |
| 81 | leave:write |
| 82 | monitoring:configure |
| 83 | monitoring:update-settings |
| 84 | monitoring:view-settings |
| 85 | notifications:configure |
| 86 | notifications:manage |
| 87 | notifications:read |
| 88 | org:manage |
| 89 | org:read |
| 90 | org:write |
| 91 | overtime:read |
| 92 | payroll:approve |
| 93 | payroll:manage |
| 94 | payroll:read |
| 95 | payroll:run |
| 96 | payroll:view |
| 97 | payroll:view-salary |
| 98 | payroll:write |
| 99 | people:read |
| 100 | performance:manage |
| 101 | performance:read |
| 102 | performance:read-team |
| 103 | performance:write |
| 104 | planning:read |
| 105 | planning:write |
| 106 | platform:admin |
| 107 | project:create |
| 108 | projects:read |
| 109 | projects:write |
| 110 | reports:create |
| 111 | reports:manage |
| 112 | reports:read |
| 113 | roles:manage |
| 114 | roles:read |
| 115 | schedule:read |
| 116 | settings:admin |
| 117 | settings:alerts |
| 118 | settings:billing |
| 119 | settings:branding |
| 120 | settings:integrations |
| 121 | settings:manage |
| 122 | settings:notifications |
| 123 | settings:read |
| 124 | settings:system |
| 125 | settings:write |
| 126 | skills:manage |
| 127 | skills:read |
| 128 | skills:validate |
| 129 | skills:write |
| 130 | skills:write-team |
| 131 | sprint:manage |
| 132 | task:assign |
| 133 | tasks:read |
| 134 | tasks:write |
| 135 | teams:read |
| 136 | time:read |
| 137 | time:write |
| 138 | users:manage |
| 139 | users:read |
| 140 | verification:configure |
| 141 | verification:read |
| 142 | verification:review |
| 143 | verification:view |
| 144 | wms:chat |
| 145 | wms:okr |
| 146 | wms:projects |
| 147 | workforce:approve-overtime |
| 148 | workforce:correct-attendance |
| 149 | workforce:dashboard |
| 150 | workforce:manage |
| 151 | workforce:manage-biometric |
| 152 | workforce:read |
| 153 | workforce:view |

# Database Table Inventory

The table inventory below is based on the schema catalog and module documentation. Phase 1 product tables total 133, with 5 additional Phase 1 Developer Platform tables.

| Module | Phase | Table count/list count | Tables |
| --- | --- | --- | --- |
| Infrastructure | Phase 1 | 4 | countries, file_records, tenants, users |
| Auth and Security | Phase 1 | 9 | audit_logs, feature_access_grants, gdpr_consent_records, permissions, role_permissions, roles, sessions, user_permission_overrides, user_roles |
| Org Structure | Phase 1 | 9 | department_cost_centers, departments, job_families, job_levels, job_titles, legal_entities, office_locations, team_members, teams |
| Core HR | Phase 1 | 13 | employee_addresses, employee_bank_details, employee_custom_fields, employee_dependents, employee_emergency_contacts, employee_lifecycle_events, employee_qualifications, employee_salary_history, employee_work_history, employees, offboarding_records, onboarding_tasks, onboarding_templates |
| Skills Core | Phase 1 subset | 5 | employee_skills, job_skill_requirements, skill_categories, skill_validation_requests, skills |
| Leave | Phase 1 | 5 | leave_balances_audit, leave_entitlements, leave_policies, leave_requests, leave_types |
| Calendar | Phase 1 | 1 | calendar_events |
| Configuration | Phase 1 | 6 | app_allowlist_audit, app_allowlists, employee_monitoring_overrides, integration_connections, monitoring_feature_toggles, tenant_settings |
| Agent Gateway | Phase 1 | 4 | agent_commands, agent_health_logs, agent_policies, registered_agents |
| Activity Monitoring | Phase 1 | 9 | activity_daily_summary, activity_raw_buffer, activity_snapshots, application_categories, application_usage, browser_activity, device_tracking, meeting_sessions, screenshots |
| Discrepancy Engine | Phase 1 | 2 | discrepancy_events, wms_daily_time_logs |
| Workforce Presence | Phase 1 | 12 | attendance_records, break_records, device_sessions, employee_schedules, overtime_records, presence_sessions, public_holidays, roster_entries, roster_periods, shift_assignments, shifts, work_schedules |
| Exception Engine | Phase 1 | 5 | alert_acknowledgements, escalation_chains, exception_alerts, exception_rules, exception_schedules |
| Identity Verification | Phase 1 | 6 | biometric_audit_logs, biometric_devices, biometric_enrollments, biometric_events, verification_policies, verification_records |
| Productivity Analytics | Phase 1 | 5 | daily_employee_report, monthly_employee_report, weekly_employee_report, wms_productivity_snapshots, workforce_snapshot |
| Shared Platform | Phase 1 | 33 | api_keys, approval_actions, compliance_exports, escalation_rules, feature_flags, hardware_terminals, legal_holds, notification_channels, notification_templates, payment_methods, plan_features, rate_limit_rules, refresh_tokens, retention_policies, scheduled_tasks, signalr_connections, sso_providers, subscription_invoices, subscription_plans, system_settings, tenant_branding, tenant_feature_flags, tenant_subscriptions, user_preferences, webhook_deliveries, webhook_endpoints, workflow_definitions, workflow_instances, workflow_step_instances, workflow_steps, bridge_api_keys, wms_role_mappings, wms_tenant_links |
| Notifications | Phase 1 | 1 | No own tables; uses notification_templates and notification_channels in Shared Platform |
| Developer Platform | Phase 1 internal module | 5 | dev_platform_accounts, dev_platform_sessions, agent_version_releases, agent_deployment_rings, agent_deployment_ring_assignments |

# Out of Scope / Future Scope Boundaries

| Area | Boundary |
| --- | --- |
| Payroll | Designed as Phase 2 module; not active Phase 1 build scope. |
| Performance | Designed as Phase 2 module; not active Phase 1 build scope. |
| Full Skills and Learning | Only Skills Core is Phase 1; courses, assessments, certifications, and development plans are Phase 2. |
| Documents | Phase 2 module; file_records exist in Phase 1 as shared file registry. |
| Grievance | Phase 2. |
| Expense | Phase 2. |
| Reporting Engine | Phase 2 table group, though Phase 1 analytics/reporting views exist in Productivity Analytics. |
| WMS development | External system built by separate team; OneVo-HR provides bridge contracts and frontend consumption. |
| macOS agent | Phase 2; Windows only in Phase 1. |
| Screen recording | Phase 2/future; not Phase 1. |
| Silent capture | Phase 2/future and subject to legal review; Phase 1 documented flow requires employee notification. |
| Customer developer API keys/webhooks | Phase 2; distinct from the internal Developer Platform. |

# Source Traceability

docs/onevo-phase1-scope.md

docs/HR-Scope-Document-Phase1-Phase2.md

backend/module-catalog.md

database/schema-catalog.md

modules/*/overview.md

modules/agent-gateway/*

modules/activity-monitoring/overview.md

modules/identity-verification/overview.md

developer-platform/*

security/*

frontend/*

infrastructure/*